| Scope of Work Matrix: Rooftop Solar Power Plant |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sr No | Work Item / Activity |  |  | Responsibility |  | Remarks |  |  |  |
| 1 | Project Development & Engineering |  |  |  |  |  |  |  |  |
| 1.1 | Feasibility Study (technical & financial) |  |  | Consumer with EPC Contractor |  | Can be jointly discussed with EPC. |  |  |  |
| 1.2 | Site Survey & Assessment |  |  | EPC Contractor |  | Includes structural and electrical feasibility. |  |  |  |
| 1.3 | System Design & Engineering Drawings |  |  | EPC Contractor |  | Electrical SLD, layout, shadow analysis, etc. |  |  |  |
| 1.4 | Statutory and Safety Compliance (design level) |  |  | EPC Contractor |  | Must follow MNRE, DISCOM, CEIG norms. |  |  |  |
| 1.5 | Land Levelling and Grading/Tree Cutting |  |  | Consumer |  | In Consumer Scope |  |  |  |
| 1.6 | Cable Trenches |  |  | Consumer |  | Existing Trenches considered |  |  |  |
| 1.7 | Control Rooms (RCC/PEB) |  |  | Consumer |  | Existing Covered Space in Control Room considered |  |  |  |
| 1.8 | Water Drainage |  |  | Consumer |  | In Customer Scope. Existing Drainage Considered |  |  |  |
| 1.9 | Water and Electricity |  |  | Consumer |  | Supply of Free Water and Free Electricity in Customer Scope. during I&C and O&M (If Appl.) |  |  |  |
| 2 | Procurement & Supply |  |  |  |  |  |  |  |  |
| 2.1 | Procurement of Solar Modules (approved make) |  |  | EPC Contractor |  | Must meet MNRE ALMM list and BIS norms. |  |  |  |
| 2.2 | Procurement of Inverters |  |  | EPC Contractor |  | Must meet DISCOM & MNRE specs. |  |  |  |
| 2.3 | Procurement of Mounting Structures |  |  | EPC Contractor |  | Corrosion-resistant (hot dip galvanized). |  |  |  |
| 2.4 | Cables, Junction Boxes, Earthing Material |  |  | EPC Contractor |  | IS-compliant cables and materials. |  |  |  |
| 2.5 | Transportation to Site |  |  | EPC Contractor |  | Delivered to consumer site. |  |  |  |
| 3 | Installation & Construction |  |  |  |  |  |  |  |  |
| 3.1 | Module Mounting Structure Installation |  |  | EPC Contractor |  | Based on roof type (RCC, sheet metal, etc.). |  |  |  |
| 3.2 | Module Installation |  |  | EPC Contractor |  | Including alignment and clamping. |  |  |  |
| 3.3 | Inverter & Electrical Panel Installation |  |  | EPC Contractor |  | Includes ACDB, DCDB, SPD, meters, etc. |  |  |  |
| 3.4 | Earthing, Lightning Protection System |  |  | EPC Contractor |  | Minimum 2 earth pits per inverter. |  |  |  |
| 3.5 | Cable Laying and Termination |  |  | EPC Contractor |  | As per standard cable routing practices. |  |  |  |
| 3.6 | ACDB to Client LT Panel (AC Cabling) |  |  | EPC Contractor |  | All AC Cables above 16 mm2: 1.1KV Al conductor (Class-2), GS Armoured, XLPE Insulation, PVC outer sheath Cable. |  |  |  |
| 3.7 | Client LT Panel to Client HT Panel (AC Cabling) |  |  | DISCOM |  | N/A |  |  |  |
| 3.8 | Cable Tray/ Conduits with supporting structures |  |  | EPC Contractor |  | Conduits have been considered for DC/AC cable Routing |  |  |  |
| 3.9 | HT Panel |  |  | N/A |  | Evacuation considered at LT Panel of same building @415V |  |  |  |
| 3.10 | Step-Up Transf. & Accessories |  |  | N/A |  | Evacuation considered at LT Panel of same building @415V |  |  |  |
| 3.11 | Module Cleaning System |  |  | Consumer |  | In Consumer Scope |  |  |  |
| 3.12 | Hand Rail |  |  | Consumer |  | Handrail/Parapet Walls on RCC Roofs in Customer Scope. |  |  |  |
| 3.13 | Staircase/Monkey Ladder |  |  | Consumer |  | Site Access (Staircase) in Customer Scope |  |  |  |
| 3.14 | PV-DG Controller |  |  | Consumer |  | Not Considered in any form ie. RPR/ Fuel Saver PLC Based PVDG Controller, etc. |  |  |  |
| 3.6 | Civil Works (if required) |  |  | EPC Contractor |  | Pedestals, cable trenching (if needed). |  |  |  |
| 4 | Grid Connection & Net Metering |  |  |  |  |  |  |  |  |
| 4.1 | Liaisoning with DISCOM for Grid Approval |  |  | EPC Contractor (mostly) |  | Consumer may assist in document signatures. |  |  |  |
| 4.2 | Application for Net Metering |  |  | EPC Contractor (with Consumer) |  | Consumer’s documents like PAN, Aadhaar needed. |  |  |  |
| 4.3 | Procurement of Bi-directional meter, Modem And Meter Box |  |  | Consumer (With EPC Contractor) |  | Only Applicable In HT Consumers. |  |  |  |
| 4.4 | Installation of Net Meter |  |  | DISCOM (coordinated by EPC) |  | EPC will ensure DISCOM visit and coordination. |  |  |  |
| 4.5 | CEIG Approval (if required) |  |  | EPC Contractor (with Consumer) |  | Required for capacity >10kW in Gujarat. |  |  |  |
| 5 | Testing & Commissioning |  |  |  |  |  |  |  |  |
| 5.1 | System Testing (insulation, polarity, continuity, etc.) |  |  | EPC Contractor |  | Complete testing prior to energization. |  |  |  |
| 5.2 | Synchronization with Grid |  |  | EPC Contractor |  | In coordination with DISCOM. |  |  |  |
| 5.3 | Final Commissioning |  |  | EPC Contractor |  | Post-approval and net meter installation. |  |  |  |
| 6 | Documentation & Handover |  |  |  |  |  |  |  |  |
| 6.1 | Submission of Final Drawings & Technical Documents |  |  | EPC Contractor |  | Includes SLDs, datasheets, manuals. |  |  |  |
| 6.2 | Warranty Certificates |  |  | EPC Contractor |  | For modules, inverters, BOS items. |  |  |  |
| 6.3 | O&M Manual & Training to Consumer Staff |  |  | EPC Contractor |  | Brief on periodic maintenance & troubleshooting. |  |  |  |
| 7 | Operation & Maintenance |  |  |  |  |  |  |  |  |
| 7.1 | O&M Responsibility (5 year free O&M typically) |  |  | EPC Contractor |  | Optional extension through AMC. |  |  |  |
| 7.2 | Performance Monitoring System |  |  | EPC Contractor |  | Remote monitoring (Wi-Fi/GPRS) for real-time data. |  |  |  |
| 8 | Commercial Aspects |  |  |  |  |  |  |  |  |
| 8.1 | Project Financing |  |  | Consumer |  | Unless provided by EPC under RESCO/lease. |  |  |  |
| 8.2 | Insurance of Plant (during & post-installation) |  |  | Consumer |  | in consumer scope |  |  |  |
| 8.3 | Payment Terms |  |  | Consumer |  | As per contract milestones. |  |  |  |
| 8.4 | Transportation |  |  | EPC Contractor |  | Include in EPC Contractor Scope. |  |  |  |
| 8.5 | Payment Terms |  |  | Consumer |  | As per contract milestones. |  |  |  |
| Technical Considerations – Hi-Tech Solar Solution |  |  |  |  |  |  |  |  |  |
| At Hi-Tech Solar Solution, we bring tailored engineering insight and practical foresight into every solar installation. For this proposal, we’ve crafted the following project assumptions and guidelines to ensure seamless delivery, performance, and compliance. |  |  |  |  |  |  |  |  |  |
| System Design Overview |  |  |  |  |  |  |  |  |  |  |
| • The proposed solar PV system aligned with prevailing state net metering policies. The final rating may be fine-tuned during the detailed design phase. Any change in site conditions or reduction in total capacity (beyond 5%) may result in a project cost revision. • Power generated will be evacuated at 415V through the LT panel of the same building, ensuring localized integration and minimal loss. • Module tilts are assumed at 10°, or as per the natural slope of the mounting surface, optimizing seasonal sun tracking. |  |  |  |  |  |  |  |  |  |  |
| Installation & Materials Approach |  |  |  |  |  |  |  |  |  |  |
| • All components will adhere to Hi-Tech Solar Solution’s approved brand list. However, in rare cases of non-availability, equivalent alternatives of matching quality may be considered, subject to mutual agreement. • The installation area must remain completely shadow-free throughout the day. Customers are requested to ensure any nearby obstructions—such as trees or structures—are cleared before execution and remain so during the lifespan of the project. • No interference (like chemical discharge, obstruction of light, or overheating of the site) should occur that could hinder solar performance. The system relies on consistent, unshaded solar exposure to meet expected generation benchmarks. |  |  |  |  |  |  |  |  |  |  |
| Infrastructure & Site Readiness |  |  |  |  |  |  |  |  |  |  |
| • Hi-Tech Solar Solution will supply appropriate switchgear and protection devices; however, the customer is expected to provide feeder panels or enclosures required to house these elements at their LT side. • Any alteration in technical specifications or layout requested after the bid phase (or during site assessment) will be evaluated for commercial impact and may affect the total cost. • The design includes AC cabling up to the inverter ACDB. Cable lengths beyond BOQ meters (from ACDB to LT panel) will incur additional charges based on the extra meterage. • For efficient execution, the customer must ensure clear and safe access to the installation location. This includes providing ladders, scaffoldings, and any required paths for movement of materials and personnel. |  |  |  |  |  |  |  |  |  |  |
| Execution Terms |  |  |  |  |  |  |  |  |  |  |
| • This is a turnkey project. All unused or surplus materials post-commissioning shall be returned to Hi-Tech Solar Solution. • Regulatory approvals like CEIG and Net Metering (in accordance with the state's current regulations) fall within our scope. If additional permissions are needed, they’ll be handled based on agreed terms. • While Hi-Tech Solar solution will pursue approvals diligently, we are not responsible for delays caused by government bodies or utilities. Any such delays do not constitute grounds for penalties or payment withholding. • The customer is expected to support the approval process by providing required documents—such as existing CEIG-approved drawings and utility NOCs. • Any statutory fees, hardware upgrades, or extra charges mandated by DISCOM or authorities will be borne by the customer. |  |  |  |  |  |  |  |  |  |  |
| Commissioning & Performance Definitions |  |  |  |  |  |  |  |  |  |  |
| • Commissioning refers to the date the system begins delivering power at the defined delivery point. • In some cases, where mechanical installation is completed but final commissioning is delayed due to customer-side infrastructure, it will be considered as “Deemed Commissioning.” • The Delivery Point for energy transfer is defined as the ACDB of the solar plant, which is connected to the customer’s LT electrical panel. |  |  |  |  |  |  |  |  |  |  |
| What’s Not Included |  |  |  |  |  |  |  |  |  |  |
| • Permanent rooftop access (e.g., lifts, fixed ladders, etc.) • Operation & Maintenance (O&M) services • Network devices or IT infrastructure • Free provision of electricity or water during installation • Water supply at 6-bar pressure for module cleaning on rooftops • Spare panels or enclosures at the LT side for power evacuation • Assurance of rooftop strength—customer must verify that: - GI sheets support 20–25 kg/m² - RCC slabs support 60–65 kg/m² |  |  |  |  |  |  |  |  |  |  |