Executive Summary:

We are pleased to present our proposal for the installation of a solar power plant at your facility. This project is designed to help your organization reduce electricity costs, lower carbon emissions, and move towards long-term energy sustainability. Our comprehensive solution covers all aspects of the project—from design and procurement to installation, commissioning, and post-installation support. By partnering with us, you gain access to industry-leading technology, quality workmanship, and professional project management. The solar power system will be installed as per applicable regulations and safety standards, and is structured to operate efficiently over its entire lifecycle. Our team ensures seamless coordination with local authorities and utility providers to facilitate net metering and necessary approvals. This proposal outlines the commercial terms, implementation plan, warranty coverage, and after-sales support details. It reflects our commitment to delivering reliable, cost-effective, and environmentally responsible energy solutions tailored to your business needs. We look forward to working with you and contributing to your sustainability goals.

| Description of Services: |  |
| --- | --- |
| We propose to provide the following services for the installation of a solar plant: |  |
| Engineering Detailed site survey and feasibility analysis. & Design of the solar power plant, including electrical and structural engineering. Procurement Procurement of all necessary components and materials, including: Solar PV modules, Inverters (string or central), Mounting structures, Cables, connectors, and junction boxes, switchgear, and protection systems All components shall comply with applicable quality standards (e.g., BIS, IEC). Construction & Installation Civil and structural works, including foundations and mounting systems, Mechanical installation of modules and mounting structures, Electrical installation, including cabling, inverter integration, earthing, and lightning protection & Synchronization with the grid as per DISCOM/CEIG guidelines. Testing & Commissioning Pre-commissioning checks and testing of all systems, System energization and performance testing, Grid synchronization and approvals from relevant authorities & Preparation and submission of commissioning reports. Testing and Commissioning: We will conduct rigorous testing procedures to ensure the proper functioning of the solar plant before commissioning it for regular operation. Training and Support: We will provide training sessions for your staff on the operation and maintenance of the solar plant. &Additionally, we offer ongoing technical support and maintenance services. Documentation & Approvals Assistance in obtaining necessary statutory approvals (e.g., CEIG, DISCOM, net metering). Preparation of As-Built drawings and final project reports & Warranty certificates, performance guarantees, and handover documents. |  |

| Technical Considerations – Hi-Tech Solar Solution |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| At Hi-Tech Solar Solution, we bring tailored engineering insight and practical foresight into every solar installation. For this proposal, we’ve crafted the following project assumptions and guidelines to ensure seamless delivery, performance, and compliance. |  |  |  |  |  |  |  |  |  |
| System Design Overview |  |  |  |  |  |  |  |  |  |  |
| • The proposed solar PV system aligned with prevailing state net metering policies. The final rating may be fine-tuned during the detailed design phase. Any change in site conditions or reduction in total capacity (beyond 5%) may result in a project cost revision. • Power generated will be evacuated at 415V through the LT panel of the same building, ensuring localized integration and minimal loss. • Module tilts are assumed at 10°, or as per the natural slope of the mounting surface, optimizing seasonal sun tracking. |  |  |  |  |  |  |  |  |  |  |
| Installation & Materials Approach |  |  |  |  |  |  |  |  |  |  |
| • All components will adhere to Hi-Tech Solar Solution’s approved brand list. However, in rare cases of non-availability, equivalent alternatives of matching quality may be considered, subject to mutual agreement. • The installation area must remain completely shadow-free throughout the day. Customers are requested to ensure any nearby obstructions—such as trees or structures—are cleared before execution and remain so during the lifespan of the project. • No interference (like chemical discharge, obstruction of light, or overheating of the site) should occur that could hinder solar performance. The system relies on consistent, unshaded solar exposure to meet expected generation benchmarks. |  |  |  |  |  |  |  |  |  |  |
| Infrastructure & Site Readiness |  |  |  |  |  |  |  |  |  |  |
| • Hi-Tech Solar Solution will supply appropriate switchgear and protection devices; however, the customer is expected to provide feeder panels or enclosures required to house these elements at their LT side. • Any alteration in technical specifications or layout requested after the bid phase (or during site assessment) will be evaluated for commercial impact and may affect the total cost. • The design includes AC cabling up to the inverter ACDB. Cable lengths beyond BOQ meters (from ACDB to LT panel) will incur additional charges based on the extra meterage. • For efficient execution, the customer must ensure clear and safe access to the installation location. This includes providing ladders, scaffoldings, and any required paths for movement of materials and personnel. |  |  |  |  |  |  |  |  |  |  |
| Execution Terms |  |  |  |  |  |  |  |  |  |  |
| • This is a turnkey project. All unused or surplus materials post-commissioning shall be returned to Hi-Tech Solar Solution. • Regulatory approvals like CEIG and Net Metering (in accordance with the state's current regulations) fall within our scope. If additional permissions are needed, they’ll be handled based on agreed terms. • While Hi-Tech Solar solution will pursue approvals diligently, we are not responsible for delays caused by government bodies or utilities. Any such delays do not constitute grounds for penalties or payment withholding. • The customer is expected to support the approval process by providing required documents—such as existing CEIG-approved drawings and utility NOCs. • Any statutory fees, hardware upgrades, or extra charges mandated by DISCOM or authorities will be borne by the customer. |  |  |  |  |  |  |  |  |  |  |
| Commissioning & Performance Definitions |  |  |  |  |  |  |  |  |  |  |
| • Commissioning refers to the date the system begins delivering power at the defined delivery point. • In some cases, where mechanical installation is completed but final commissioning is delayed due to customer-side infrastructure, it will be considered as “Deemed Commissioning.” • The Delivery Point for energy transfer is defined as the ACDB of the solar plant, which is connected to the customer’s LT electrical panel. |  |  |  |  |  |  |  |  |  |  |
| What’s Not Included |  |  |  |  |  |  |  |  |  |  |
| • Permanent rooftop access (e.g., lifts, fixed ladders, etc.) • Operation & Maintenance (O&M) services • Network devices or IT infrastructure • Free provision of electricity or water during installation • Water supply at 6-bar pressure for module cleaning on rooftops • Spare panels or enclosures at the LT side for power evacuation • Assurance of rooftop strength—customer must verify that: - GI sheets support 20–25 kg/m² - RCC slabs support 60–65 kg/m² |  |  |  |  |  |  |  |  |  |  |

| TERMS AND CONDITIONS |  |
| --- | --- |
| 1 | Quotation Validity: The quotation provided is valid for a period of 15 days from the date of issuance. Prices are subject to change after this period. |
| 2 | Warranty: Hi-Tech Solar Solution warrants the installation workmanship for a period of 5 Years from the date of commissioning. Solar panels,Inverter,MCB,Fuse & cartridges and other equipment are subject to manufacturer warranties, details of which will be provided upon installation. |  |
| 3 | Maintenance and Service: Hi-Tech Solar Solution offers optional maintenance and service plans beyond the warranty period. Details of these plans can be provided upon request. |  |
| 4 | Site Access: The client shall provide unimpeded access to the installation site during agreed-upon times for the duration of the project. |  |
| 5 | Permits and Approvals: It is the responsibility of the client to obtain any necessary permits, approvals, or licenses required for the installation of the solar plant. |  |
| 7 | Interruption in Work: The Customer must not interrupt the works, and/or shall abstain from any act or omission of which it can reasonably be expected that it may delay the works or make the works more difficult and or expensive for HTSS. Customer shall not unreasonably delay any Engineering approvals which will delay the project and make reasonable efforts that all Engineering approvals shall be provided within 7 days of submission of drawings. |  |
| 7 | Liability: Hi-Tech Solar Solution shall not be liable for any damages or losses resulting from acts of nature, accidents, or misuse of the solar plant after installation. |  |
| 8 | Changes and Modifications: Any changes or modifications to the project scope must be agreed upon in writing by both parties and may result in adjustments to the project timeline and cost. |  |
| 9 | Cable length: Described cable length in BOQ is included in standard plant rate. length more than from described BOQ will be charged extra as per Actual. |  |
| 10 | Plant capacity may vary due to Solar Panel Size Availability. Final billing amount vary accordingly. |  |
| 11 | We will repair or, if found necessary replace a defective component of solar system for failure due to manufacturing defects & The repaired/replaced part or Solar system does not carry a new warranty |  |
| 12 | Exclusions: The warranty does not cover damage caused by acts of nature, accidents, misuse, or unauthorized modifications to the solar plant. Damage resulting from improper installation, maintenance, or servicing by parties other than Hi-Tech Solar Solution is not covered under this warranty. |  |
| 13 | Inclusion of Excluded Items: Any additional items due to change in scope or due to change in building or initial layout shall be charged extra and will be to customer’s account. |  |
| 14 | Security and Safety: On delivery of supplies to Customer’s site in good condition, Customer shall be responsible for safety & security of the materials till handing over of the same to HTSS designated personnel for installation. Customer shall resolve the disturbances at its premises and neighbouring areas which will impact the project progress at its own risk & cost and for smooth execution of the project by HTSS. In such case, Customer shall provide safety & security for the HTSS designated personnel working at site.Any delay in execution or damage of materials due to any disturbances at site shall be attributable to and compensated by Customer. |  |
| 15 | Force Majeure Clause: Force Majeure refers to any event or circumstance, whether existing or arising in the future, that lies beyond the reasonable control of HTSS . Such events may include, but are not limited to, natural calamities like storms, earthquakes, floods, fires, or explosions; health-related crises such as epidemics or quarantines; labor disturbances including strikes, riots, lockouts; as well as war, terrorism, embargoes, civil or military interference, or government actions and regulations enacted in a sovereign capacity. All such instances shall collectively be deemed “Force Majeure.” If a Force Majeure event prevents HTSS from fulfilling its obligations under this Proposal, the company shall not be delay responsible for such non-performance, provided the event is directly responsible for the delay or failure. However, this does not absolve the Customer of its obligation to fulfill all payment-related commitments. In the event of a suspension due to Force Majeure, HTSS shall be entitled to recover the following costs: 1)Payments for all work completed up to the date of suspension. 2)Expenses related to materials already delivered to the Customer or those for which HTSS remains liable. 3)Other reasonable costs incurred in anticipation of project completion, including any unamortized material expenses. 4)Charges associated with the demobilization of workforce and equipment. 5)Any additional costs incurred due to the suspension of third-party supplier contracts. |  |
| 16 | Termination by Customer for Contractor Default: The Customer reserves the right to terminate the Contract immediately under the following conditions, by providing written notice to the Contractor stating the reasons for termination: Grounds for Termination: Abandonment or Repudiation: The Contractor has abandoned or repudiated the Contract. Insolvency or Bankruptcy: The Contractor: Becomes bankrupt or insolvent Has a receiving order issued against it Compounds with its creditors In the case of a corporation, a resolution is passed or a court order is made for its winding up Entitlements Upon Termination: In the event of such termination: The Contractor shall be entitled to receive payment for: The portion of the Contract Price attributable to the Facilities completed up to the termination date The value of unused or partially used Plant and Equipment present on-site Reasonable costs incurred in protecting the Facilities and restoring the Site to a clean and safe condition Deductions: Any amount owed by the Contractor to the Employer that accrued before the termination date will be deducted from the total amount payable to the Contractor. |  |
| 17 | Termination by Contractor Due to Customer Default: The Contractor may terminate the Contract immediately by providing a written notice of termination along with the reasons for such termination, under the following circumstances: Grounds for Termination Non-Payment or Invoice Disapproval The Customer fails to pay any due amount under the Contract within the specified period. The Customer fails to approve an invoice. Customer Insolvency or Bankruptcy The Customer becomes bankrupt or insolvent. A receiving order is issued against the Customer. The Customer compounds with its creditors. If the Customer is a corporation, a resolution is passed or an order is made for its winding up. Failure to Support Contractor Obligations The Contractor is unable to fulfill its obligations due to reasons attributable to the Customer, including but not limited to: Failure to provide possession of or access to the Site or other necessary areas. Failure to obtain any required government permits. Failure to issue dispatch clearance within the specified time. |  |
| 18 | Contractor’s Entitlement Upon Termination: If termination occurs due to the above reasons, the Customer is liable to compensate the Contractor for all related losses and damages, including but not limited to: Contract Price Payment for the portion of the Facilities already executed as of the termination date. Demobilization Costs Expenses for demobilization of equipment and Contractor personnel. Subcontractor Settlements Any payable amounts or cancellation charges to Subcontractors due to subcontract termination. Site Management Costs Costs incurred to protect the Facilities and leave the Site in a clean and safe condition. Third-Party Commitments Expenses arising from obligations and claims the Contractor has undertaken in good faith with third parties related to the Contract. |  |
| 19 | Upon verification of a valid warranty claim,Hi-Tech Solar Solution will repair or replace the defective components within a reasonable time frame. If repair or replacement is not feasible, Hi-Tech Solar Solution reserves the right to provide an alternative solution |  |